## Slide 1: WP4 Scrum of Scrum needs
München, 15.10.2014
Karsten Falk Deutsches Zentrum für Luft- und Raumfahrt e.V.
Institut für Verkehrssystemtechnik
Notes: Guten morgen! Ich freue mich, Ihnen heute morgen den aktuellen Stand der Aktivitäten zum Aufbau der Anwendungsplattform Intelligente Mobilität am Institut für Verkehrssystemtechnik darstellen zu können.
Ich möchte Ihnen vorstellen,
  was AIM eigentlich ist.
  Wie gemeinsame Forschung verschiedener Partner in AIM funktionieren soll.
  Welche Bandbreite an Bausteinen AIM zur Verfügung stellt. Ich möchte dies an einigen Beispielen exemplarisch erläutern.

## Slide 2
Inputs
Peter Mahlmann
1st version
Product Backlog
ITEA efforts
all partners
update
ITEA planned/
spent effords
all partners within WP
groom
Github Issues
poker
Story Points
PBL
WP Backlog
Manual extraction and reporting
Toolchain should enable:
automated extraction and reporting
+ defined Syntax for github issues and sub-issues (check-box) [ ] 
features assigned to WPs priorized in PMB (Fr.)
Issues with SP

## Slide 3: Needs
Automatically generated statistics on planned and spent efforts (e.g. of ITEA tables)
Automatically generated reports on gained SPs (e.g. from closed github issues)
Based on these proposed internal relations
Nominal 1 working day 1 story point (SP)
    => 228 SP per year (presumed) (365 days per year minus weekends, holidays & vacations ) => 19 SP / PM
Optimal Efficiency for Partner is aim: 19 SP / PM 100 % efficient
Based on these principles
SP of feature part should only be assigned to on closing Sprint!
Sprints last 2 weeks
SP only to be groomed for one party

## Slide 4: Queries:
Daily: How many story points (SP) are planned for each feature part on
    WP level?
    Project level?
Based on closed issues or subtasks: How many story points (SP) were achieved for each feature part?
Daily: How many story points (SP) for each Partner
    are planned ?
    are achieved?
Internal Reports (non public)
Indicating planed and spent effort (ITEA table)
calculating agile efficiency for each partner
  a cumulated overall WP efficiency on
  How many days spent for earning 1 SP
External Reports
Reached SP per Partner
Representing potential capacity for future Sprints

## Slide 5: WP4 Scrum of Scrum needs
München, 15.10.2014
Karsten Falk Deutsches Zentrum für Luft- und Raumfahrt e.V.
Institut für Verkehrssystemtechnik